Contract

on the Design, Development, Production, Delivery and Test of planar wave generators for PRIOR-II shock-wave experiments

Appendix 10 Schedule

# Objective

This Annex establishes the Schedule within the meaning of Section 3 of the Agreement as well as the milestones.

# Schedule

| Nr. | Description | Date | Type |
| --- | --- | --- | --- |
| 1 | Awarding of the contract | Q3/2026 | M, P |
| 2 | Final Design Review (FDR) | 14.12.2026 | M, P, T |
| 3 | Factory Acceptance Test (FAT) & Documentation | 01.12.2027 | M, P, T |

Types of deadlines: M = milestone, P = payment, T = time limit.